# WishList Intelligence

Smart Shopping Companion

Product Specification & Technical Architecture

____________________________________________________________

Version 1.0  |  March 14, 2026

Prepared for: Steve

Classification: Confidential

# Table of Contents

1.  Executive Summary

2.  Market Opportunity & Competitive Landscape

3.  Product Vision & Core Features

4.  Technical Architecture

5.  Data Pipeline & ML Models

6.  Affiliate & Partner API Integrations

7.  Credit Card Rewards Engine

8.  Mobile App Structure

9.  Backend Services (Azure)

10.  Revenue Model & Unit Economics

11.  Cost Estimate

12.  Development Roadmap

13.  Risk Analysis

14.  Privacy & Legal Considerations

# 1. Executive Summary

WishList Intelligence is a smart shopping companion app that helps users save money by predicting optimal purchase timing, matching credit card rewards to purchases, tracking prices across retailers, and sharing wishlists as gift registries. The app earns revenue through affiliate commissions by directing users to the best retailer at the best time.

The core insight is simple: most consumers overpay because they buy at the wrong time, at the wrong retailer, with the wrong credit card. A shopper who buys a KitchenAid mixer on Amazon in October pays $379. The same mixer drops to $229 on Black Friday at Target, and if purchased with a Discover card during Q4 (5% back at Target), the effective price is $217. WishList Intelligence surfaces these opportunities automatically.

## Value Proposition

Price predictions: ML models forecast price drops, sales events, and seasonal lows across major retailers

Credit card optimization: Recommends which card to use for maximum cashback/rewards at each retailer

Cross-retailer comparison: Real-time pricing across Amazon, Walmart, Target, Best Buy, and more

Shared wishlists: Gift registries for birthdays, holidays, weddings — with price alerts for gift-givers

Affiliate revenue: Every purchase recommendation includes an affiliate link, generating 1–8% commission

## Key Metrics (Year 1 Target)

| Metric | Target |
| --- | --- |
| Monthly Active Users | 50,000 |
| Wishlist Items Tracked | 500,000 |
| Average Items per User | 10 |
| Purchase Conversion Rate | 15% of tracked items |
| Average Order Value | $75 |
| Blended Affiliate Commission | 3% |
| Monthly Affiliate Revenue | $16,875 |
| Annual Affiliate Revenue | $202,500 |

# 2. Market Opportunity & Competitive Landscape

## Market Size

US e-commerce sales exceeded $1.1 trillion in 2024. Browser-extension-based price tools (Honey, Rakuten, Capital One Shopping) have collectively acquired over 50 million users, validating the demand for purchase optimization. However, these tools are reactive — they only activate at checkout. WishList Intelligence is proactive, alerting users before they even start shopping.

## Competitive Analysis

| Feature | WishList Intelligence | Honey / PayPal | CamelCamelCamel | Keepa | Rakuten |
| --- | --- | --- | --- | --- | --- |
| Price prediction (ML) | Yes | No | No | No | No |
| Credit card optimization | Yes | No | No | No | No |
| Multi-retailer tracking | Yes | Limited | Amazon only | Amazon only | Yes |
| Shared wishlists / registry | Yes | Wishlist only | No | No | No |
| Mobile-first experience | Yes | Browser ext. | Web only | Browser ext. | App + ext. |
| Coupon / promo codes | Yes (partner) | Yes | No | No | Cashback |
| Affiliate revenue model | Yes | Yes | Yes | Subscription | Cashback split |
| "When to buy" advice | Yes (ML) | No | Basic alerts | Basic alerts | No |
| Black Friday predictions | Yes | No | Historical only | Historical only | No |

The key differentiator is the combination of predictive analytics ("this item will be 30% cheaper in 18 days") with credit card optimization ("and use your Chase Freedom Flex for an extra 5% back"). No existing product combines both.

# 3. Product Vision & Core Features

## 3.1 Smart Wishlist

The core experience is a wishlist where every item is enriched with intelligence. Users add items via URL paste, barcode scan, screenshot, or browsing within the app. Each item immediately shows the current price across all tracked retailers, the predicted price trajectory, the best credit card to use, and a "Buy Now" vs "Wait" recommendation.

## 3.2 Price Prediction Engine

For each tracked product, the ML pipeline generates a 90-day price forecast with confidence intervals. The model considers historical pricing, seasonal patterns (Black Friday, Prime Day, back-to-school), product lifecycle stage (new release vs. mature), category-specific trends, and retailer promotional calendars. Users see a simple recommendation: "Buy now — this is near the lowest price" or "Wait — predicted to drop 25% in 16 days."

## 3.3 Credit Card Rewards Optimizer

Users register their credit cards (card type only — never card numbers). The app knows the current rotating bonus categories for Chase Freedom Flex (5% quarterly), Discover it (5% quarterly), Citi Custom Cash (5% top category), and 50+ other popular cards. For each purchase, it recommends the optimal card. For example: "Buy at Target this quarter with your Discover card for 5% back ($18.50 savings) instead of your Visa flat 1.5%."

## 3.4 Shared Wishlists & Gift Registry

Users can share wishlists via link or QR code. Recipients see the list with current best prices and "Buy This Gift" buttons (with affiliate links). Use cases include birthday wishlists, holiday gift guides, wedding registries, and baby registries. This creates a powerful viral loop — every shared wishlist exposes new users to the app.

## 3.5 Price Drop Alerts

Configurable alerts when a tracked item hits a target price or drops by a user-defined percentage. Alerts include the retailer, current price, historical low, and a direct purchase link (affiliate). Users can set "auto-notify my gift registry followers" so family members get notified when a wished-for item goes on sale.

## 3.6 Barcode & Screenshot Scanner

Point the camera at a product barcode in a physical store to instantly see online prices. Screenshot a product from any app or website — the app uses OCR and image recognition to identify the product and add it to the wishlist. Integrates with Android share sheet for frictionless addition.

## 3.7 Deal Feed

A personalized feed of deals relevant to the user’s wishlist categories. Includes flash sales, Lightning Deals, clearance events, and coupon stacks. Sorted by relevance to wishlist items, not generic deal aggregation.

# 4. Technical Architecture

## 4.1 System Overview

The system consists of three main components: a mobile app (Android first, iOS later), a backend API hosted on Azure, and a data pipeline that continuously collects and analyzes pricing data. The architecture is designed for low operational cost at small scale with linear scaling as the user base grows.

### Architecture Diagram

[Mobile App]  →  [Azure API Management]  →  [Azure Functions (API Layer)]

↓

[Azure Cosmos DB]  ←→  [Price Pipeline (Azure Functions Timer)]  →  [ML Model (Azure ML)]

↓

[Affiliate APIs: Amazon PA-API / Walmart / Target / Best Buy / Keepa]

## 4.2 Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Mobile App | Kotlin + Jetpack Compose (Android) Swift + SwiftUI (iOS, Phase 2) | Native performance, modern UI toolkit |
| Backend API | Azure Functions (Python) | Serverless, pay-per-execution, no idle cost |
| Database | Azure Cosmos DB (Serverless) | Global distribution, flexible schema, auto-scale |
| Cache | Azure Redis Cache | Sub-ms price lookups, rate limit management |
| ML Pipeline | Azure ML + LightGBM/Prophet | Proven retail forecasting, low inference cost |
| Price Data | Keepa API + Retailer APIs | Comprehensive historical + real-time data |
| Image/OCR | Azure Computer Vision | Barcode + screenshot product identification |
| Push Notifications | Firebase Cloud Messaging | Reliable cross-platform delivery |
| Auth | Azure AD B2C or Firebase Auth | Social login, email/password, no custom auth |
| CDN / Storage | Azure Blob + CDN | Product images, shared wishlist assets |
| Monitoring | Azure Application Insights | Full observability, cost alerting |

# 5. Data Pipeline & ML Models

## 5.1 Price Data Collection

The data pipeline runs on Azure Functions with timer triggers, collecting pricing data from multiple sources on different schedules depending on data freshness requirements.

| Data Source | Method | Frequency | Data Points | Cost |
| --- | --- | --- | --- | --- |
| Keepa API | REST API (token-based) | Every 6 hours for tracked items | Price history, Buy Box, sales rank, offer count | €19/mo base |
| Amazon PA-API* | REST API (affiliate) | On-demand per user request | Current price, availability, images, reviews | Free (with affiliate revenue) |
| Walmart Affiliate API | REST API | Every 12 hours for tracked items | Price, availability, rollback status | Free |
| Target (via Partnerize) | REST API | Every 12 hours | Price, promotions, circle offers | Free |
| Best Buy Affiliate API | REST API | Every 12 hours | Price, open-box pricing, availability | Free |
| Google Shopping | SerpAPI or similar | Daily for new products | Cross-retailer price comparison | $50/mo |

*Note: Amazon’s Product Advertising API (PA-API) is being deprecated April 30, 2026 and replaced by the Creators API. The architecture accounts for this migration.

## 5.2 Price Prediction Model

The prediction engine uses a hybrid Prophet + LightGBM approach, which research shows achieves an R² of 0.85+ on retail price forecasting tasks, outperforming either model alone.

### Model Architecture

Stage 1 — Prophet Decomposition: For each product, Prophet decomposes the price history into trend, weekly seasonality, yearly seasonality (Black Friday, Prime Day, back-to-school), and holiday effects. This produces features including the predicted price, upper/lower confidence intervals, trend component, and seasonal components.

Stage 2 — LightGBM Ensemble: LightGBM takes Prophet’s outputs as features alongside additional signals: product category, retailer, days since launch, current inventory signals (sales rank changes), competitor pricing, day of week, and time until next known sale event. The ensemble model produces the final prediction with confidence intervals.

Stage 3 — Decision Engine: Converts the price forecast into a user-facing recommendation using configurable thresholds. If the current price is within 5% of the predicted 90-day low, recommend "Buy now." If a 15%+ drop is predicted within 30 days with >70% confidence, recommend "Wait."

### Training Data

Initial training uses Keepa’s historical data (5+ years of Amazon pricing for millions of products). As the user base grows, the model incorporates behavioral signals: items added to wishlists spike before sales events (leading indicator), and purchase conversion rates validate prediction accuracy. The model retrains weekly on Azure ML compute.

## 5.3 Product Matching

Matching the same product across retailers (Amazon ASIN → Walmart item → Target DPCI) is a critical challenge. The pipeline uses UPC/EAN barcode matching as the primary key, supplemented by fuzzy title matching (TF-IDF + cosine similarity) and manufacturer part number (MPN) matching. Azure Computer Vision handles barcode scanning from camera input and OCR from screenshots.

# 6. Affiliate & Partner API Integrations

## 6.1 Revenue-Generating Integrations

| Retailer | Affiliate Program | Commission Rate | Cookie Window | API Access | Notes |
| --- | --- | --- | --- | --- | --- |
| Amazon | Associates / Creators API | 1–4% (category dependent) | 24 hours | PA-API → Creators API | Migrating to Creators API by Apr 2026 |
| Walmart | Walmart Affiliates (Impact) | 1–4% | 3 days | Affiliate API | Up to 5% on select tech |
| Target | Target Partners (Partnerize) | Up to 8% | 7 days | Partnerize API | Highest commission rates |
| Best Buy | Best Buy Affiliate Program | 1–8% (volume-based) | 1 day | Affiliate API | Excludes Apple, laptops, tablets |
| eBay | eBay Partner Network | 1–4% | 24 hours | Browse API | Good for used/refurbished |
| Nordstrom | Nordstrom Affiliate | 2–5% | 14 days | Via network | Fashion/apparel |
| Home Depot | Home Depot Affiliates | 2–8% | 1 day | Via network | Home improvement |

## 6.2 Affiliate Link Strategy

Every "Buy" button in the app generates a redirect through our API, which appends the appropriate affiliate tag and logs the click for attribution tracking. The redirect service (Azure Function) selects the affiliate network dynamically: if the user’s optimal retailer is Target, the link goes through Partnerize; if Amazon, through Associates/Creators API. This centralized approach allows A/B testing of retailers and ensures 100% affiliate attribution.

For shared wishlists (gift registries), the affiliate tag belongs to the app (not the wishlist creator) since the app is providing the discovery and purchase facilitation. This is consistent with affiliate program terms of service.

# 7. Credit Card Rewards Engine

## 7.1 How It Works

Users select their credit cards from a catalog (never entering card numbers). The app maintains a database of reward structures for 100+ popular US credit cards, updated quarterly for rotating categories and annually for structural changes. For each purchase recommendation, the engine calculates the effective price after cashback/rewards for each of the user’s cards and recommends the optimal one.

## 7.2 Data Sources

| Source | Data Provided | Update Method |
| --- | --- | --- |
| AwardWallet API | Rotating category calendars, bonus structures | API polling (quarterly) |
| Manual curation | New card launches, structural changes | Editorial review (monthly) |
| NerdWallet / TPG public data | Category rates, annual fees, sign-up bonuses | Automated scraping of public pages |
| User reports | Corrections, new cards, targeted offers | Crowdsourced validation |

## 7.3 Optimization Logic

The optimizer considers: base cashback rate, rotating/quarterly bonus categories (with activation tracking), retailer-specific card bonuses (e.g., Amazon Visa 5% at Amazon), spending cap remaining in the quarter, and point valuations for non-cashback cards (e.g., Chase Ultimate Rewards at 1.5¢/point via Pay Yourself Back). The output is a ranked list of the user’s cards with the effective discount percentage at each retailer.

## 7.4 Example Recommendation

User wants to buy a $350 KitchenAid mixer. They have three cards:

| Card | Retailer | Rate | Savings | Effective Price | Recommendation |
| --- | --- | --- | --- | --- | --- |
| Discover it | Target (Q4 5%) | 5% | $17.50 | $332.50 | BEST — use this card |
| Chase Freedom Flex | Walmart (Q4 1.5%) | 1.5% | $5.25 | $344.75 |  |
| Citi Double Cash | Amazon | 2% | $7.00 | $343.00 |  |

The app recommends buying at Target with the Discover card, saving $17.50 more than the next best option. If the price at Target is $10 higher than Amazon, the app factors that in: $360 at Target minus $18 cashback = $342 effective, still cheaper than $350 at Amazon minus $7 = $343.

# 8. Mobile App Structure

## 8.1 Tech Stack (Android)

| Component | Technology |
| --- | --- |
| Language | Kotlin |
| UI Framework | Jetpack Compose + Material 3 |
| Architecture | MVVM + Repository + Clean Architecture |
| Dependency Injection | Hilt |
| Local Database | Room (wishlist cache, offline support) |
| Networking | Retrofit + OkHttp + Kotlin Serialization |
| Image Loading | Coil |
| Barcode Scanning | ML Kit Barcode Scanning |
| Screenshot OCR | Azure Computer Vision SDK (or ML Kit Text Recognition) |
| Push Notifications | Firebase Cloud Messaging |
| Analytics | Firebase Analytics + Crashlytics |
| Auth | Firebase Auth (Google, email/password) |
| Deep Links | App Links for shared wishlists |

## 8.2 App Navigation

Bottom navigation with five tabs:

My Wishlist — user’s items with price status, predictions, and "Buy" buttons

Explore — deal feed, trending products, category browsing

Scan — barcode scanner and screenshot/URL input for adding items

Shared Lists — gift registries shared by/with the user

Profile — credit cards, notification settings, purchase history, referral code

## 8.3 Key Screens

Wishlist Item Detail: Current price across retailers (sorted by effective price after credit card rewards). 90-day price chart with prediction overlay. "Buy Now" vs "Wait" recommendation with confidence indicator. Credit card recommendation. Price alert configuration. "Add to Shared List" button.

Price Prediction View: Interactive chart showing historical prices (solid line), predicted prices (dashed line with confidence band), known sale events marked, and the user’s target price as a horizontal line. Tap any point to see the predicted price and confidence.

Shared Wishlist (Gift Registry): Grid of items with photos, names, prices, and "Buy This Gift" buttons. Items already purchased are marked (via anonymous purchase tracking). Shareable via link, QR code, or direct invite. Creator sees who viewed and purchased.

# 9. Backend Services (Azure)

## 9.1 API Layer (Azure Functions)

| Endpoint | Method | Description |
| --- | --- | --- |
| /api/v1/wishlist | CRUD | Manage user wishlist items |
| /api/v1/product/{id}/prices | GET | Current prices across retailers |
| /api/v1/product/{id}/prediction | GET | Price forecast (90-day) |
| /api/v1/product/{id}/card-optimizer | GET | Best credit card for this purchase |
| /api/v1/product/search | GET | Search by name, URL, UPC, or ASIN |
| /api/v1/product/identify | POST | Identify product from image/barcode |
| /api/v1/lists/{id} | CRUD | Shared wishlist management |
| /api/v1/lists/{id}/public | GET | Public shared list (no auth required) |
| /api/v1/redirect/{retailer}/{product} | GET | Affiliate redirect service |
| /api/v1/user/cards | CRUD | User credit card catalog |
| /api/v1/alerts | CRUD | Price alert configuration |
| /api/v1/deals/feed | GET | Personalized deal feed |

## 9.2 Background Jobs (Timer-Triggered Functions)

| Job | Schedule | Description |
| --- | --- | --- |
| PriceCollector | Every 6 hours | Fetch current prices for all tracked products from all retailers |
| PredictionRefresh | Daily at 3 AM | Re-run price prediction model for all active wishlist items |
| AlertProcessor | Every 15 minutes | Check price drops against user alert thresholds, send notifications |
| CardCategorySync | Weekly | Update credit card rotating categories and bonus structures |
| ProductMatcher | Daily | Cross-retailer product matching for newly added items |
| DealScanner | Every 2 hours | Scan retailer deal feeds for wishlist-relevant promotions |
| DataCleanup | Weekly | Archive old price data, remove stale products, optimize Cosmos DB RUs |

## 9.3 Data Storage (Cosmos DB)

| Container | Partition Key | Contents |
| --- | --- | --- |
| users | /userId | User profile, card selections, preferences |
| wishlists | /userId | Wishlist items, alert configs |
| products | /productId | Product catalog, cross-retailer mappings |
| prices | /productId | Historical + current price data (time series) |
| predictions | /productId | ML predictions, confidence intervals |
| shared-lists | /listId | Shared wishlist definitions, access control |
| affiliate-clicks | /date | Click tracking for attribution and revenue reporting |
| card-rewards | /cardId | Credit card reward structures and rotating categories |

# 10. Revenue Model & Unit Economics

## 10.1 Primary Revenue: Affiliate Commissions

Every purchase made through a WishList Intelligence recommendation generates an affiliate commission. The blended rate across retailers is approximately 3% (weighted by purchase volume: Amazon ~2.5% average, Target ~5%, Walmart ~2%, Best Buy ~3%).

## 10.2 Revenue Projections

|  | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Monthly Active Users | 50,000 | 200,000 | 500,000 |
| Items Tracked (total) | 500,000 | 2,500,000 | 7,500,000 |
| Monthly Purchases via App | 7,500 | 35,000 | 100,000 |
| Average Order Value | $75 | $80 | $85 |
| Blended Commission Rate | 3.0% | 3.2% | 3.5% |
| Monthly Affiliate Revenue | $16,875 | $89,600 | $297,500 |
| Annual Affiliate Revenue | $202,500 | $1,075,200 | $3,570,000 |

## 10.3 Secondary Revenue Streams (Future)

Premium subscription ($4.99/mo): Advanced predictions, unlimited price alerts, priority notifications, credit card optimizer for 10+ cards

Sponsored placements: Retailers pay for priority placement in "where to buy" rankings (clearly labeled as sponsored)

Credit card referrals: Referral bonuses for card sign-ups through the app ($50–$200 per approved application)

Data licensing: Anonymized, aggregated purchase intent data sold to market research firms

## 10.4 Unit Economics

| Metric | Value | Notes |
| --- | --- | --- |
| Customer Acquisition Cost (CAC) | $2–$5 | Social media, SEO, viral sharing |
| Lifetime Value (LTV) | $12–$25 | Based on 12-mo retention, 3% commission |
| LTV:CAC Ratio | 4:1 to 5:1 | Healthy for consumer app |
| Monthly churn | 8–12% | Standard for utility apps |
| Payback period | 2–3 months | Fast ROI on acquisition spend |

# 11. Cost Estimate

## 11.1 Infrastructure Costs (Azure)

| Service | Tier | 1K Users/mo | 50K Users/mo | 200K Users/mo |
| --- | --- | --- | --- | --- |
| Azure Functions | Consumption | $1 | $15 | $60 |
| Cosmos DB | Serverless | $5 | $50 | $200 |
| Azure Redis Cache | Basic C0 | $15 | $15 | $55 |
| Azure ML (inference) | Managed endpoint | $0 | $30 | $100 |
| Azure Blob + CDN | Standard | $2 | $10 | $30 |
| Azure Computer Vision | S1 | $1 | $15 | $50 |
| Firebase (Auth + FCM) | Spark/Blaze | $0 | $10 | $25 |
| Application Insights | Pay-as-you-go | $0 | $5 | $15 |
| Total Azure |  | $24/mo | $150/mo | $535/mo |

## 11.2 Third-Party API Costs

| Service | Tier | Monthly Cost | What You Get |
| --- | --- | --- | --- |
| Keepa API | Basic | €19 (~$21) | 100 tokens/min, product history |
| Google Shopping (SerpAPI) | Basic | $50 | 5,000 searches/mo |
| AwardWallet API | Developer | TBD (may be free) | Credit card category data |
| Total API Costs |  | ~$75/mo |  |

## 11.3 Development Costs

| Phase | Effort | Timeline | Approach |
| --- | --- | --- | --- |
| MVP (Android app + basic backend) | 400–600 hours | 3–4 months | Claude Code + solo developer |
| Price prediction ML pipeline | 100–200 hours | 1–2 months | Azure ML + Keepa data |
| Credit card optimizer | 80–120 hours | 1 month | Manual data + AwardWallet |
| Shared wishlists / registry | 120–180 hours | 1–2 months | Cosmos DB + deep links |
| iOS app (Phase 2) | 300–400 hours | 2–3 months | SwiftUI, shared backend |
| Total MVP to Production | 700–1,100 hours | 6–9 months |  |

Using Claude Code as a development accelerator, the solo-developer timeline is realistic. Claude Code can scaffold the Azure Functions, generate the Kotlin app structure, build the ML pipeline, and handle the repetitive API integration work.

# 12. Development Roadmap

## Phase 1 — MVP (Months 1–4)

Android app with wishlist management (add by URL, manual entry)

Amazon price tracking via Keepa API

Basic price alerts (threshold-based, no ML)

Shared wishlists via deep links

Amazon affiliate integration (Associates/Creators API)

User auth (Firebase)

Azure Functions backend + Cosmos DB

## Phase 2 — Intelligence (Months 5–7)

Price prediction ML model (Prophet + LightGBM)

Multi-retailer price tracking (Walmart, Target, Best Buy)

Multi-retailer affiliate integration

Credit card rewards optimizer (top 20 cards)

Barcode scanner (ML Kit)

"Buy Now vs Wait" recommendation engine

## Phase 3 — Growth (Months 8–10)

Gift registry features (event-based lists, purchase tracking)

Screenshot/image product identification

Personalized deal feed

Credit card catalog expansion (100+ cards)

Social sharing and referral program

Push notification optimization (send timing, relevance)

## Phase 4 — Scale (Months 11–12+)

iOS app launch

Premium subscription tier

Credit card referral partnerships

Browser extension (Chrome, Firefox) for desktop shopping

Retailer-sponsored placements

International expansion (UK, Canada, EU)

# 13. Risk Analysis

| Risk | Severity | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Amazon PA-API deprecation (Apr 2026) | HIGH | CERTAIN | Migrate to Creators API; Keepa provides backup price data |
| Affiliate program terms change | MEDIUM | LIKELY | Diversify across 5+ retailers; no single-retailer dependency |
| Price prediction accuracy insufficient | MEDIUM | POSSIBLE | Start with simple alerts; ML is additive, not foundational |
| Low conversion rate on affiliate links | HIGH | POSSIBLE | A/B test retailer recommendations; optimize for user trust |
| Credit card data accuracy | MEDIUM | LIKELY | Crowdsourced corrections; AwardWallet API as primary source |
| Keepa API pricing increases | LOW | POSSIBLE | Build own price tracking for top 1,000 products as backup |
| App store rejection | LOW | UNLIKELY | No card numbers collected; follows all platform policies |
| Competitor copies features | MEDIUM | LIKELY | Speed to market; network effects from shared wishlists |

# 14. Privacy & Legal Considerations

## 14.1 Data We Collect

| Data Type | Collected | Stored | Shared | Purpose |
| --- | --- | --- | --- | --- |
| Email / name | Yes | Encrypted | Never | Account identity |
| Wishlist items | Yes | Cosmos DB | Only in shared lists | Core functionality |
| Credit card types | Yes (type only) | Encrypted | Never | Rewards optimization |
| Credit card numbers | NEVER | N/A | N/A | Not needed |
| Purchase history | Via affiliate clicks | Anonymized | Aggregated only | Revenue attribution |
| Barcode scans | Processed | Not stored | Never | Product identification |
| Screenshots | Processed | Not stored | Never | Product identification |
| Location | Never | N/A | N/A | Not needed |

## 14.2 Compliance

GDPR/CCPA: Data deletion endpoint, export functionality, consent management

FTC Affiliate Disclosure: Clear "affiliate link" labels on all purchase buttons

PCI DSS: Not applicable — no payment card data collected or processed

Google Play / App Store: Compliant — no financial data, clear privacy policy

Affiliate Program ToS: All affiliate links properly attributed; no cookie stuffing or incentivized clicks

## 14.3 FTC Disclosure Requirements

The FTC requires clear disclosure when affiliate links are used. The app will include: a persistent "Affiliate Disclosure" link in the app footer, inline disclosure text on every purchase recommendation ("We may earn a commission if you buy through this link"), and a full disclosure page in the app’s settings.

# End of Specification

This document provides the foundation for building WishList Intelligence. Claude Code can scaffold both the Android app and the Azure backend using this spec as the guide.

Document generated: March 14, 2026